School CRM — Custom Build Proposal

Built on the ARI Platform

Prepared for: [School Name]

Prepared by: [Your Name / Company]

Date: September 17, 2026

Status: Draft for Discussion

# 1. Executive Summary

[School Name] needs a centralized system to manage family inquiries, admissions follow-up, communication, and enrollment pipeline — without juggling spreadsheets, email threads, and disconnected tools.

We recommend a custom school CRM built on our existing ARI platform (proven CRM + communications engine), configured for education instead of real estate.

This approach delivers:

- Lower cost than enterprise school suites (often $1,000+/month)

- Features tailored to this school's workflow

- Dedicated account management with technical support behind the scenes

- Room to grow (parent portal, forms, integrations) in later phases

Build vs. Buy:

- Buy existing if they need full school ERP (grades, attendance, billing, cafeteria, etc.)

- Custom build (recommended) if primary need is admissions CRM + parent communication + staff workflow

# 2. Scope of Work — Phase 1 (Recommended)

## Included in Phase 1

A. Core CRM (School-Configured)

- Family & contact records (parents/guardians, students, inquiry source)

- Custom pipeline: Inquiry → Contacted → Tour Scheduled → Applied → Accepted → Enrolled → Lost

- Notes, tags, and activity history per family

- Staff roles: Admin, Admissions, Read-only

B. Communication

- Email campaigns (newsletters, reminders, event invites)

- SMS to parents (opt-in / consent tracking)

- Message templates (tour reminder, application deadline, welcome packet)

C. Operations

- Tasks & follow-ups (call back, send packet, schedule tour)

- Calendar (tours, open houses, meetings)

- Basic analytics (inquiries by month, conversion by stage, overdue tasks)

D. Data & Launch

- Import existing contacts / spreadsheet

- School branding (logo, colors, name)

- Admin training session (1 × 60 minutes)

- 30-day post-launch bug-fix window

E. Removed / Hidden (Real Estate–Specific)

- Ringless voicemail, mortgage tools, property finder, Dotloop, RE pipeline labels

## Phase 2 (Optional — Quoted Separately)

- Online inquiry & application forms

- Parent portal (view status, upload documents)

- Event registration (open house RSVP)

- Tuition / payment reminders (no full billing unless requested)

- Google Classroom / existing SIS integration

- AI assistant for staff (draft parent emails, summarize notes)

## Out of Scope (Unless Added)

- Full gradebook / attendance / state reporting

- Payroll, accounting, cafeteria management

- Native mobile apps (web works on phone; dedicated app = Phase 3)

# 3. Timeline

| Phase | Duration | Deliverable |
| --- | --- | --- |
| Discovery & wireframes | Week 1–2 | Signed scope, pipeline map, field list |
| Configuration & UI rebrand | Week 3–5 | School-branded CRM shell |
| Comms + automations | Week 6–7 | Email/SMS, templates, basic workflows |
| Data import & testing | Week 8 | Live workspace with school data |
| Training & go-live | Week 9 | Handoff + documentation |
| Stabilization | Week 10–12 | Bug fixes included in build |

Total Phase 1: 10–12 weeks from signed agreement and deposit.

Can compress to ~8 weeks if the school responds quickly on content and decisions.

# 4. Investment — One-Time Build

| Package | Best For | One-Time Fee |
| --- | --- | --- |
| Essentials | Small school, admissions CRM only | $8,500 |
| Standard (Recommended) | CRM + automations + import + training | $12,500 |
| Plus | Standard + inquiry forms + parent status page | $18,500 |

Payment Schedule (Standard Package):

- 40% at signing — $5,000

- 40% at beta/demo — $5,000

- 20% at go-live — $2,500

# 5. Monthly Costs

## A. Platform & Infrastructure (Pass-Through)

Estimated for a small private school (~150–400 families, 5–10 staff users, moderate messaging):

| Service | Purpose | Est. Monthly |
| --- | --- | --- |
| Hosting (Vercel) | App & API | $20–$40 |
| Database (Supabase) | Contacts, activity, settings | $25–$75 |
| Authentication (Clerk) | Staff login | $0–$25 |
| Email (Resend) | ~2,000–5,000 emails/mo | $0–$20 |
| SMS (Twilio) | ~300–1,000 texts/mo | $15–$50 |
| Domain & misc | SSL, monitoring | ~$5 |
| Infrastructure subtotal |  | $65–$215/mo |

Not included for schools (savings vs. real estate stack):

- Ringless voicemail (Slybroadcast): $0 — not recommended for school use

- Dotloop, voice AI: $0 — not applicable

- Optional AI (Claude): +$20–$50/mo if staff want AI writing assistant

Typical realistic infrastructure total: $100–$250/month depending on SMS volume.

## B. Managed Service Fee

Ongoing relationship management, monitoring, and support:

| Tier | Includes | Monthly |
| --- | --- | --- |
| Basic | Monitoring, minor config tweaks, email support (48hr) | $250/mo |
| Standard (Recommended) | Basic + up to 2 hrs/mo small changes, priority support | $400/mo |
| Premium | Standard + quarterly review, new template/workflow setup | $650/mo |

## C. All-In Monthly (What the School Pays)

|  | Low | Typical | High |
| --- | --- | --- | --- |
| Infrastructure | $65 | $150 | $250 |
| Management fee | $250 | $400 | $650 |
| School pays monthly | ~$315 | ~$550 | ~$900 |

Positioning: All-in around $400–$600/month vs. enterprise admissions software often $1,000+/month before setup fees.

# 6. Updates & New Projects (After Go-Live)

| Type | Examples | Price |
| --- | --- | --- |
| Small | New email template, tag, pipeline tweak, 1 automation | $350–$750 |
| Medium | New form, report, integration, workflow pack | $1,500–$3,500 |
| Large | Parent portal, SIS sync, major new module | $5,000–$15,000+ |
| Hourly (overflow) | Ad-hoc requests | $125/hr |

Process: School → Account Manager → Technical scope → Quote approval → Build → Invoice

# 7. Competitive Comparison

| Option | Typical Cost | Fit for This School |
| --- | --- | --- |
| Smiledu / full school ERP | $200–$800+/mo (varies) | Overkill if CRM-only; good for grades/attendance/billing |
| SchoolAdmin / Finalsite Enrollment | ~$1,000+/mo (custom quote) | Strong admissions; expensive for small schools |
| Generic CRM (HubSpot, etc.) | $50–$800/mo | Flexible but not school-shaped; heavy setup |
| Custom ARI School CRM (this proposal) | ~$12.5K build + ~$400–$600/mo | Best fit: admissions + communication + custom workflow |

# 8. What We Need from the School

- Approx. number of inquiries/year and enrolled students

- Current tools (spreadsheet, Gmail, existing CRM trial, website form)

- Staff count needing login

- Must-have vs. nice-to-have (forms, parent portal, payments)

- Sample inquiry → enrollment workflow

- Brand assets (logo, colors)

- Legal: data ownership; consent for SMS/email

# 9. Risks & Notes

- FERPA / privacy: Phase 1 is staff-facing CRM; parent portal in Phase 2 adds compliance review.

- SMS: Parent opt-in required; consent flags built in — school must enforce policy.

- Confirm exact 'Smiles' product and quote for apples-to-apples comparison.

- Full ERP (grades, attendance) is a separate project (~$50K+) or buy off-the-shelf.

# 10. Recommendation

| Question | Answer |
| --- | --- |
| Does school CRM differ much from ARI? | Core engine: no. Labels, pipeline, fields: yes. |
| Build all or a portion? | Portion — Phase 1 admissions CRM (~70% reuse) |
| Build or buy? | Build Phase 1 if CRM + comms is the pain; buy ERP if academic modules needed |
| Competitive monthly? | Yes — target $400–$600 all-in vs. $1,000+ enterprise |

Confidential — For discussion purposes only